# Mulch Team Task Breakout

Event: Happy Farm Spring Opening Date: February 28, 2026 Team Leads: Dave + AWU Volunteer Team Size: 15-40 people (depending on turnout)

## Overview

This team handles all mulching across the farm. Target depth is 4” everywhere (some areas may need more).

## Mulching Priorities

Work in this order:

- Prep/Organizing - Collect tools, review systems, orient to mulch piles, remove any debris/objects in paths (garden hoses, etc.)

- Garden beds - Start with plastic-covered beds first (see below), then transplant beds

- Aisles - All pathways between beds

- Inner farm borders - Edges inside the main garden area

- Seating areas - Around benches and gathering spots

- Toilet area - Humanure station surroundings

- Outer edges - Starting with west side (cover existing cardboard)

## Before Mulching

Plastic-covered beds - handle first:

- Remove plastic carefully (avoid tearing)

- Fold neatly

- Store under/near solar panels (shaded area keeps plastic from degrading)

Remove palm seedlings! Palm seedlings must be weeded out before mulching - they’ll push right through mulch if just covered.

- Use a shovel to dig out roots completely

- Get ALL roots - they’ll regrow if left behind

- Compost pulled seedlings

## Mulching Guidelines

- Target depth: 4” minimum everywhere

- Around plants: Keep mulch 2-3” away from plant stems (prevents rot)

- On cardboard: Apply extra depth (5-6”) to hold cardboard down and speed decomposition

- Aisles: Can go thicker (4-6”) for durability

## Associated Task: West Side Cleanup

Before mulching the west side border, this area needs clearing:

- Remove all tools - Return to tool area or shed

- Remove palettes - Stack near firewood area or dispose

- Remove debris and trash - Bag trash, compost organic debris

- Relocate drip lines - Move any drip lines back inside garden beds where they belong

## Workflow

- Start with beds - Split team: some weed palm seedlings ahead, others follow with mulch

- Wheelbarrow brigade - Keep steady flow of mulch from pile to work areas

- Spread and level - Use rakes to spread evenly to 4” depth

- Move outward - After beds, work through aisles -> borders -> seating -> edges

- West side last - Clean up debris first, then mulch over cardboard

## Follow-on Task: Compost

Once Sisters Garden area has been weeded, add weeds to compost pile. Dave manages the compost - he’ll direct placement and layering.

- All pulled weeds -> compost pile

- Organic debris from cleanup -> compost pile

- Compostable plates from meal -> compost pile (NOT trash)

## Coordination Notes

Seedling Team: Coordinate with Seedling Team so beds are transplanted before mulching. Mulch around plants after they’re in the ground, keeping 2-3” away from stems.

Sisters Garden Team: Once Sisters Garden is weeded, bring weeds to compost pile. Dave will direct placement.

Tool Care Team: Any tools found during cleanup should go to the Tool Care Team for organizing/cleaning.